# TaskFlow

Task Management Platform with Real-Time Notifications

Complete Project Roadmap & Implementation Guide

Developer: Joan Karantourou

GitHub: github.com/JoanKarantourou

December 2025

| Technology Stack |  |
| --- | --- |
| Backend | .NET 8, Clean Architecture, CQRS, MediatR |
| Frontend | React 18, TypeScript, Vite, Tailwind CSS |
| Database | PostgreSQL, Entity Framework Core 8 |
| Messaging | RabbitMQ, MassTransit |
| Real-Time | SignalR |
| DevOps | Docker, Docker Compose, GitHub Actions |

# Table of Contents

# 1. Project Overview

## 1.1 What You Will Build

TaskFlow is a full-stack task management platform that demonstrates enterprise-level development practices. The application allows users to create projects, manage tasks, collaborate with team members, and receive real-time notifications when tasks are updated.

### Core Features

- User authentication with JWT tokens and refresh token rotation

- Project and task CRUD operations with CQRS pattern

- Real-time notifications via SignalR when tasks are assigned or updated

- Background job processing with RabbitMQ for email notifications

- Task filtering, sorting, and search functionality

- Dashboard with task statistics and charts

- Responsive UI with dark/light mode support

## 1.2 Architecture Overview

The project follows Clean Architecture principles with clear separation of concerns:

- Domain Layer: Core business entities and logic (no external dependencies)

- Application Layer: Use cases, CQRS commands/queries, DTOs, interfaces

- Infrastructure Layer: EF Core, RabbitMQ, external services implementations

- API Layer: Controllers, middleware, SignalR hubs

- Web Layer: React frontend with TypeScript

## 1.3 Project Structure

Root Directory: C:\JoanKarantourouProjects\TaskFlow

GitHub Repository: github.com/JoanKarantourou/TaskFlow

# 2. Prerequisites & Environment Setup

## 2.1 Required Software

Ensure the following tools are installed on your Windows 11 machine:

| Tool | Version | Download URL |
| --- | --- | --- |
| .NET SDK | 8.0 or later | dotnet.microsoft.com |
| Visual Studio 2022 | 17.8+ (Community) | visualstudio.microsoft.com |
| Node.js | 20.x LTS or later | nodejs.org |
| Docker Desktop | Latest | docker.com |
| Git | Latest | git-scm.com |
| VS Code | Latest (for frontend) | code.visualstudio.com |

## 2.2 Verify Installations

Open PowerShell and run these commands to verify your setup:

dotnet --version

node --version

npm --version

docker --version

git --version

# 3. Phase 1: Project Initialization & Git Setup

Estimated Time: 30-45 minutes

Git Branch: main → feature/initial-setup

## 3.1 Create GitHub Repository

- Go to github.com/JoanKarantourou

- Click "New" to create a new repository

- Repository name: TaskFlow

- Description: "A full-stack task management platform built with .NET 8, React, PostgreSQL, and RabbitMQ"

- Select "Private" (you can make it public later)

- Check "Add a README file"

- Add .gitignore: Select "Visual Studio"

- Choose a license: MIT License

- Click "Create repository"

## 3.2 Clone and Setup Local Project

Open PowerShell and run:

cd C:\JoanKarantourouProjects

git clone https://github.com/JoanKarantourou/TaskFlow.git

cd TaskFlow

## 3.3 Create Solution Structure

Run these commands to create the .NET solution and projects:

# Create solution file

dotnet new sln -n TaskFlow

# Create src folder structure

mkdir src

# Create Domain project (Class Library)

dotnet new classlib -n TaskFlow.Domain -o src/TaskFlow.Domain -f net8.0

# Create Application project (Class Library)

dotnet new classlib -n TaskFlow.Application -o src/TaskFlow.Application -f net8.0

# Create Infrastructure project (Class Library)

dotnet new classlib -n TaskFlow.Infrastructure -o src/TaskFlow.Infrastructure -f net8.0

# Create API project (Web API)

dotnet new webapi -n TaskFlow.API -o src/TaskFlow.API -f net8.0

# Add all projects to solution

dotnet sln add src/TaskFlow.Domain/TaskFlow.Domain.csproj

dotnet sln add src/TaskFlow.Application/TaskFlow.Application.csproj

dotnet sln add src/TaskFlow.Infrastructure/TaskFlow.Infrastructure.csproj

dotnet sln add src/TaskFlow.API/TaskFlow.API.csproj

## 3.4 Add Project References

Set up the dependency chain (Clean Architecture):

# Application references Domain

dotnet add src/TaskFlow.Application/TaskFlow.Application.csproj reference src/TaskFlow.Domain/TaskFlow.Domain.csproj

# Infrastructure references Application and Domain

dotnet add src/TaskFlow.Infrastructure/TaskFlow.Infrastructure.csproj reference src/TaskFlow.Application/TaskFlow.Application.csproj

# API references all layers

dotnet add src/TaskFlow.API/TaskFlow.API.csproj reference src/TaskFlow.Application/TaskFlow.Application.csproj

dotnet add src/TaskFlow.API/TaskFlow.API.csproj reference src/TaskFlow.Infrastructure/TaskFlow.Infrastructure.csproj

## 3.5 Create Folder Structure

Create the necessary folders in each project:

# Domain folders

mkdir src/TaskFlow.Domain/Entities

mkdir src/TaskFlow.Domain/Enums

mkdir src/TaskFlow.Domain/Common

# Application folders

mkdir src/TaskFlow.Application/Common

mkdir src/TaskFlow.Application/Interfaces

mkdir src/TaskFlow.Application/Features

mkdir src/TaskFlow.Application/DTOs

# Infrastructure folders

mkdir src/TaskFlow.Infrastructure/Persistence

mkdir src/TaskFlow.Infrastructure/Messaging

mkdir src/TaskFlow.Infrastructure/Identity

# API folders

mkdir src/TaskFlow.API/Hubs

mkdir src/TaskFlow.API/Middleware

## 3.6 Git Commit Phase 1

git checkout -b feature/initial-setup

git add .

git commit -m "feat: Initialize solution with Clean Architecture structure"

git push -u origin feature/initial-setup

# 4. Phase 2: Domain Layer Implementation

Estimated Time: 1-2 hours

Git Branch: feature/domain-layer

## 4.1 Create Base Entity

File: src/TaskFlow.Domain/Common/BaseEntity.cs

Create an abstract base class with common properties (Id, CreatedAt, UpdatedAt).

## 4.2 Create Enums

Files to create in src/TaskFlow.Domain/Enums/:

- TaskStatus.cs: Todo, InProgress, InReview, Done, Cancelled

- TaskPriority.cs: Low, Medium, High, Critical

- ProjectStatus.cs: Active, OnHold, Completed, Archived

## 4.3 Create Domain Entities

Files to create in src/TaskFlow.Domain/Entities/:

### User.cs

- Id (Guid), Email (string), FirstName (string), LastName (string)

- PasswordHash (string), RefreshToken (string?), RefreshTokenExpiryTime (DateTime?)

- Navigation: Projects (ICollection<Project>), AssignedTasks (ICollection<TaskItem>)

### Project.cs

- Id (Guid), Name (string), Description (string?), Status (ProjectStatus)

- OwnerId (Guid), StartDate (DateTime?), DueDate (DateTime?)

- Navigation: Owner (User), Tasks (ICollection<TaskItem>), Members (ICollection<ProjectMember>)

### TaskItem.cs (avoid naming conflict with System.Threading.Tasks.Task)

- Id (Guid), Title (string), Description (string?), Status (TaskStatus), Priority (TaskPriority)

- ProjectId (Guid), AssigneeId (Guid?), DueDate (DateTime?)

- Navigation: Project (Project), Assignee (User?), Comments (ICollection<Comment>)

### Comment.cs

- Id (Guid), Content (string), TaskId (Guid), AuthorId (Guid)

- Navigation: Task (TaskItem), Author (User)

### ProjectMember.cs (Join table for many-to-many)

- ProjectId (Guid), UserId (Guid), Role (string - Owner, Admin, Member)

- Navigation: Project (Project), User (User)

## 4.4 Git Commit Phase 2

git checkout -b feature/domain-layer

git add .

git commit -m "feat: Add domain entities, enums, and base classes"

git push -u origin feature/domain-layer

# 5. Phase 3: Infrastructure - Database Setup

Estimated Time: 2-3 hours

Git Branch: feature/infrastructure-database

## 5.1 Install NuGet Packages

Run these commands in the solution root:

# Infrastructure packages

dotnet add src/TaskFlow.Infrastructure package Npgsql.EntityFrameworkCore.PostgreSQL

dotnet add src/TaskFlow.Infrastructure package Microsoft.EntityFrameworkCore

dotnet add src/TaskFlow.Infrastructure package Microsoft.EntityFrameworkCore.Design

# API packages for migrations

dotnet add src/TaskFlow.API package Microsoft.EntityFrameworkCore.Design

## 5.2 Create Docker Compose for PostgreSQL

File: docker-compose.yml (in solution root)

Create docker-compose.yml with PostgreSQL service configuration. Include:

- Image: postgres:16

- Port mapping: 5432:5432

- Environment: POSTGRES_USER=taskflow, POSTGRES_PASSWORD=taskflow123, POSTGRES_DB=TaskFlowDb

- Volume for data persistence

## 5.3 Create DbContext

File: src/TaskFlow.Infrastructure/Persistence/ApplicationDbContext.cs

Include DbSets for all entities and override OnModelCreating for configurations.

## 5.4 Create Entity Configurations

Files in src/TaskFlow.Infrastructure/Persistence/Configurations/:

- UserConfiguration.cs

- ProjectConfiguration.cs

- TaskItemConfiguration.cs

- CommentConfiguration.cs

- ProjectMemberConfiguration.cs

## 5.5 Configure Connection String

File: src/TaskFlow.API/appsettings.json

Add ConnectionStrings section:

"DefaultConnection": "Host=localhost;Port=5432;Database=TaskFlowDb;Username=taskflow;Password=taskflow123"

## 5.6 Create and Run Migrations

# Start PostgreSQL container

docker-compose up -d

# Create initial migration

dotnet ef migrations add InitialCreate --project src/TaskFlow.Infrastructure --startup-project src/TaskFlow.API

# Apply migration

dotnet ef database update --project src/TaskFlow.Infrastructure --startup-project src/TaskFlow.API

## 5.7 Git Commit Phase 3

git checkout -b feature/infrastructure-database

git add .

git commit -m "feat: Add PostgreSQL with EF Core, Docker Compose, and initial migration"

git push -u origin feature/infrastructure-database

# 6. Phase 4: Application Layer - CQRS with MediatR

Estimated Time: 3-4 hours

Git Branch: feature/cqrs-mediatr

## 6.1 Install MediatR and FluentValidation

dotnet add src/TaskFlow.Application package MediatR

dotnet add src/TaskFlow.Application package FluentValidation

dotnet add src/TaskFlow.Application package FluentValidation.DependencyInjectionExtensions

dotnet add src/TaskFlow.Application package AutoMapper.Extensions.Microsoft.DependencyInjection

## 6.2 Create Repository Interfaces

Files in src/TaskFlow.Application/Interfaces/:

- IGenericRepository<T>.cs - Generic CRUD operations

- IUnitOfWork.cs - Transaction management

- IProjectRepository.cs - Project-specific queries

- ITaskRepository.cs - Task-specific queries

## 6.3 Create Feature Structure (Vertical Slice)

Folder structure: src/TaskFlow.Application/Features/{Feature}/

Each feature contains Commands, Queries, and DTOs folders.

### Tasks Feature Example

- Commands/CreateTask/: CreateTaskCommand.cs, CreateTaskCommandHandler.cs, CreateTaskCommandValidator.cs

- Commands/UpdateTask/: UpdateTaskCommand.cs, UpdateTaskCommandHandler.cs

- Commands/DeleteTask/: DeleteTaskCommand.cs, DeleteTaskCommandHandler.cs

- Queries/GetTaskById/: GetTaskByIdQuery.cs, GetTaskByIdQueryHandler.cs

- Queries/GetTasksByProject/: GetTasksByProjectQuery.cs, GetTasksByProjectQueryHandler.cs

## 6.4 Create DTOs

Files in src/TaskFlow.Application/DTOs/:

- TaskDto.cs, CreateTaskDto.cs, UpdateTaskDto.cs

- ProjectDto.cs, CreateProjectDto.cs, UpdateProjectDto.cs

- UserDto.cs, LoginDto.cs, RegisterDto.cs, TokenDto.cs

## 6.5 Create MediatR Pipeline Behaviors

Files in src/TaskFlow.Application/Common/Behaviors/:

- ValidationBehavior.cs - Validates commands/queries before processing

- LoggingBehavior.cs - Logs all requests for debugging

## 6.6 Create AutoMapper Profiles

File: src/TaskFlow.Application/Common/Mappings/MappingProfile.cs

Map between entities and DTOs.

## 6.7 Create Dependency Injection Extension

File: src/TaskFlow.Application/DependencyInjection.cs

Register MediatR, FluentValidation, and AutoMapper services.

## 6.8 Git Commit Phase 4

git checkout -b feature/cqrs-mediatr

git add .

git commit -m "feat: Implement CQRS pattern with MediatR, FluentValidation, and AutoMapper"

git push -u origin feature/cqrs-mediatr

# 7. Phase 5: Authentication with JWT

Estimated Time: 2-3 hours

Git Branch: feature/jwt-authentication

## 7.1 Install Authentication Packages

dotnet add src/TaskFlow.Infrastructure package Microsoft.AspNetCore.Authentication.JwtBearer

dotnet add src/TaskFlow.Infrastructure package System.IdentityModel.Tokens.Jwt

dotnet add src/TaskFlow.Infrastructure package BCrypt.Net-Next

## 7.2 Create Authentication Interfaces

Files in src/TaskFlow.Application/Interfaces/:

- ITokenService.cs - Generate and validate JWT tokens

- IAuthService.cs - Login, Register, RefreshToken methods

- ICurrentUserService.cs - Get current user from HttpContext

## 7.3 Implement Services

Files in src/TaskFlow.Infrastructure/Identity/:

- TokenService.cs - JWT generation with access & refresh tokens

- AuthService.cs - User registration, login, password hashing

- CurrentUserService.cs - Extract user claims from JWT

## 7.4 Configure JWT in appsettings.json

Add JwtSettings section with Key, Issuer, Audience, ExpiryMinutes, RefreshTokenExpiryDays.

## 7.5 Create Auth Commands

Files in src/TaskFlow.Application/Features/Auth/:

- Commands/Register/RegisterCommand.cs, RegisterCommandHandler.cs

- Commands/Login/LoginCommand.cs, LoginCommandHandler.cs

- Commands/RefreshToken/RefreshTokenCommand.cs, RefreshTokenCommandHandler.cs

## 7.6 Create AuthController

File: src/TaskFlow.API/Controllers/AuthController.cs

Endpoints: POST /api/auth/register, POST /api/auth/login, POST /api/auth/refresh-token

## 7.7 Git Commit Phase 5

git checkout -b feature/jwt-authentication

git add .

git commit -m "feat: Implement JWT authentication with refresh token rotation"

git push -u origin feature/jwt-authentication

# 8. Phase 6: RabbitMQ with MassTransit

Estimated Time: 2-3 hours

Git Branch: feature/rabbitmq-messaging

## 8.1 Add RabbitMQ to Docker Compose

Update docker-compose.yml to add RabbitMQ service:

- Image: masstransit/rabbitmq

- Ports: 5672:5672 (AMQP), 15672:15672 (Management UI)

- Management UI accessible at http://localhost:15672 (guest/guest)

## 8.2 Install MassTransit Packages

dotnet add src/TaskFlow.Infrastructure package MassTransit

dotnet add src/TaskFlow.Infrastructure package MassTransit.RabbitMQ

## 8.3 Create Message Contracts

Files in src/TaskFlow.Application/Contracts/:

- TaskCreatedEvent.cs - TaskId, Title, AssigneeId, AssigneeEmail

- TaskAssignedEvent.cs - TaskId, AssigneeId, AssigneeName, TaskTitle

- TaskStatusChangedEvent.cs - TaskId, OldStatus, NewStatus, Title

## 8.4 Create Message Consumers

Files in src/TaskFlow.Infrastructure/Messaging/Consumers/:

- TaskCreatedConsumer.cs - Logs task creation, sends notification

- TaskAssignedConsumer.cs - Sends email notification to assignee

- TaskStatusChangedConsumer.cs - Notifies relevant users

## 8.5 Configure MassTransit in Program.cs

Add MassTransit configuration with RabbitMQ host settings and consumer registrations.

## 8.6 Publish Events from Command Handlers

Inject IPublishEndpoint into command handlers and publish events after successful operations.

## 8.7 Git Commit Phase 6

git checkout -b feature/rabbitmq-messaging

git add .

git commit -m "feat: Integrate RabbitMQ with MassTransit for event-driven messaging"

git push -u origin feature/rabbitmq-messaging

# 9. Phase 7: SignalR for Real-Time Notifications

Estimated Time: 2 hours

Git Branch: feature/signalr-realtime

## 9.1 Create SignalR Hub

File: src/TaskFlow.API/Hubs/NotificationHub.cs

Methods: SendTaskNotification, JoinProjectGroup, LeaveProjectGroup

## 9.2 Create Notification Service Interface

File: src/TaskFlow.Application/Interfaces/INotificationService.cs

Methods: NotifyTaskCreated, NotifyTaskUpdated, NotifyTaskAssigned

## 9.3 Implement Notification Service

File: src/TaskFlow.Infrastructure/Services/SignalRNotificationService.cs

Use IHubContext<NotificationHub> to send notifications to connected clients.

## 9.4 Configure SignalR in Program.cs

Add builder.Services.AddSignalR() and map the hub endpoint.

## 9.5 Update Consumers to Send Real-Time Notifications

Inject INotificationService into MassTransit consumers to send SignalR notifications when events are processed.

## 9.6 Git Commit Phase 7

git checkout -b feature/signalr-realtime

git add .

git commit -m "feat: Add SignalR hub for real-time notifications"

git push -u origin feature/signalr-realtime

# 10. Phase 8: API Controllers & Swagger

Estimated Time: 2-3 hours

Git Branch: feature/api-controllers

## 10.1 Create Controllers

Files in src/TaskFlow.API/Controllers/:

- ProjectsController.cs: GET, POST, PUT, DELETE /api/projects

- TasksController.cs: GET, POST, PUT, DELETE /api/tasks, GET /api/projects/{id}/tasks

- CommentsController.cs: GET, POST, DELETE /api/tasks/{id}/comments

- UsersController.cs: GET /api/users/me, PUT /api/users/me

## 10.2 Configure Swagger with JWT Support

Add Swagger configuration with Bearer token authentication scheme.

## 10.3 Add Global Exception Handling Middleware

File: src/TaskFlow.API/Middleware/ExceptionHandlingMiddleware.cs

Handle ValidationException, NotFoundException, UnauthorizedException with proper HTTP status codes.

## 10.4 Add CORS Configuration

Configure CORS to allow requests from the React frontend (http://localhost:5173).

## 10.5 Git Commit Phase 8

git checkout -b feature/api-controllers

git add .

git commit -m "feat: Add API controllers with Swagger documentation and global error handling"

git push -u origin feature/api-controllers

# 11. Phase 9: React Frontend Setup

Estimated Time: 4-6 hours

Git Branch: feature/react-frontend

## 11.1 Create React Project with Vite

# Navigate to solution root

cd C:\JoanKarantourouProjects\TaskFlow

# Create React app with Vite and TypeScript

npm create vite@latest client -- --template react-ts

# Navigate and install dependencies

cd client

npm install

## 11.2 Install Frontend Dependencies

# Tailwind CSS

npm install -D tailwindcss postcss autoprefixer

npx tailwindcss init -p

# React Router, Axios, React Query, SignalR

npm install react-router-dom axios @tanstack/react-query @microsoft/signalr

# Form handling and icons

npm install react-hook-form @hookform/resolvers zod lucide-react

# Date handling and notifications

npm install date-fns react-hot-toast

## 11.3 Create Folder Structure

client/src/ structure:

- components/: ui/, layout/, tasks/, projects/, auth/

- pages/: Dashboard, Projects, Tasks, Login, Register, NotFound

- hooks/: useAuth, useTasks, useProjects, useSignalR

- services/: api.ts, authService.ts, taskService.ts, projectService.ts

- context/: AuthContext.tsx, ThemeContext.tsx

- types/: index.ts (TypeScript interfaces)

- utils/: helpers.ts, constants.ts

## 11.4 Key Components to Create

Layout Components:

- Sidebar.tsx - Navigation menu

- Header.tsx - User menu, notifications bell

- MainLayout.tsx - Wraps authenticated pages

Task Components:

- TaskList.tsx - Display tasks in list or Kanban view

- TaskCard.tsx - Individual task card

- TaskModal.tsx - Create/edit task form

- TaskFilters.tsx - Filter by status, priority, assignee

## 11.5 Setup API Service

File: client/src/services/api.ts

Create Axios instance with base URL, interceptors for JWT token, and refresh token logic.

## 11.6 Setup SignalR Connection

File: client/src/hooks/useSignalR.ts

Create hook to manage SignalR connection, handle reconnection, and subscribe to notifications.

## 11.7 Git Commit Phase 9

git checkout -b feature/react-frontend

git add .

git commit -m "feat: Setup React frontend with Vite, TypeScript, Tailwind, and core components"

git push -u origin feature/react-frontend

# 12. Phase 10: Docker & Final Integration

Estimated Time: 2-3 hours

Git Branch: feature/docker-integration

## 12.1 Create Dockerfile for API

File: src/TaskFlow.API/Dockerfile

Multi-stage build: SDK for build, ASP.NET runtime for final image.

## 12.2 Create Dockerfile for Client

File: client/Dockerfile

Build React app, serve with nginx.

## 12.3 Update Docker Compose

Complete docker-compose.yml with all services:

- postgres: Port 5432

- rabbitmq: Ports 5672, 15672

- api: Port 5000, depends on postgres and rabbitmq

- client: Port 80, depends on api

## 12.4 Create .dockerignore Files

Add .dockerignore for both API and client to exclude unnecessary files.

## 12.5 Run Full Stack

docker-compose up --build

Access points:

- Frontend: http://localhost

- API Swagger: http://localhost:5000/swagger

- RabbitMQ Management: http://localhost:15672

## 12.6 Final Git Merge

git checkout -b feature/docker-integration

git add .

git commit -m "feat: Add Docker support for full-stack deployment"

git push -u origin feature/docker-integration

# Merge all feature branches to main

git checkout main

git merge feature/docker-integration

git push origin main

# 13. Naming Conventions & Best Practices

## 13.1 C# / .NET Conventions

| Type | Convention | Example |
| --- | --- | --- |
| Classes | PascalCase | TaskItem, ProjectService |
| Interfaces | I + PascalCase | ITaskRepository, IUnitOfWork |
| Methods | PascalCase, Verb | GetTaskById, CreateProject |
| Private Fields | _camelCase | _repository, _logger |
| Commands | Verb + Noun + Command | CreateTaskCommand |
| Queries | Get + Noun + Query | GetTaskByIdQuery |

## 13.2 TypeScript / React Conventions

| Type | Convention | Example |
| --- | --- | --- |
| Components | PascalCase.tsx | TaskCard.tsx, ProjectList.tsx |
| Hooks | use + PascalCase | useAuth, useTasks |
| Interfaces/Types | PascalCase | Task, Project, User |
| Functions | camelCase | handleSubmit, fetchTasks |
| Files (non-component) | camelCase.ts | api.ts, helpers.ts |

## 13.3 Git Commit Message Convention

Follow Conventional Commits format:

- feat: New feature

- fix: Bug fix

- docs: Documentation changes

- refactor: Code restructuring without feature change

- test: Adding or modifying tests

- chore: Maintenance tasks

# 14. Final Project Checklist

## 14.1 Backend Checklist

- Clean Architecture with proper layer separation

- CQRS pattern with MediatR

- PostgreSQL with EF Core migrations

- JWT authentication with refresh tokens

- RabbitMQ integration with MassTransit

- SignalR for real-time notifications

- Swagger documentation with JWT support

- Global exception handling middleware

- FluentValidation for request validation

## 14.2 Frontend Checklist

- React 18 with TypeScript

- Vite for fast development builds

- Tailwind CSS for styling

- React Query for server state management

- React Router for navigation

- SignalR client for real-time updates

- Form handling with react-hook-form and Zod

- Responsive design with dark/light mode

## 14.3 DevOps Checklist

- Docker containers for all services

- Docker Compose for local development

- Proper .gitignore configuration

- Environment-based configuration

- README.md with setup instructions

Good luck building TaskFlow!

Remember: Take it one phase at a time, and don't hesitate to ask for help!